## Slide 1: The DevOps Handbook HOW TO CREATE WORLD-CLASS AGILITY, RELIABLE, & SECURITY IN TECHNOLOGY ORGANIZATIONS Gene Kim, Jez Humble, Patrick Debois, & John Willis
Part I – Three Ways
02 The First Way: The Principles of Flow
Prepared by Dr. Fawzi Albalooshi

## Slide 2: Introduction
In the technology value stream, work typically flows from Development to Operations, the functional areas between our business and customers. The first way requires a fast and smooth flow of work from Development to Operations in order to deliver value to customers quickly.
We increase flow by making work visible, reducing batch sizes, building quality, and preventing defects from being passed to downstream work centers.
By speeding up the flow through the technology value stream, we reduce the lead time required to fulfill internal and external customer requests, further increasing the quality of our work while making us more responsive to customer and market needs and able to out-experiment the competition.
Our goal is to decrease the amount of time required for changes to be deployed into production and to increase the reliability and quality of those services.

## Slide 3: Make Our Work Visible
In the manufacturing value stream, work is visible, and the processes are physical unlike in the technology value stream we cannot easily see where flow is being impeded or when work is piling up in front of constrained work centers.
Transferring work between work centers in manufacturing is usually highly visible and slow because inventory must be physically moved. However, in technology work, the move can be done with a click of a button, such as by reassigning a work ticket to another team.
Because it is so easy to move, work can bounce between teams endlessly due to incomplete information, or work can be passed onto downstream work centers with problems that remain completely invisible until we are late delivering what we promised to the customer, or our application fails in the production environment.

## Slide 4: Make Our Work Visible
To help us see where work is flowing well and where work is queued or stalled, we need to make our work as visible as possible. One of the best methods is using visual work boards, such as kanban boards or sprint planning boards, where work can be represented on physical or electronic cards.

## Slide 5: Make Our Work Visible
Work originates on the left (often being pulled from a backlog), is pulled from work center to work center (represented in columns), and finishes the right side of the board, usually in a column labelled “done” or “in production.” Not only does our work become visible, but we can also manage our work so that it flows from left to right as quickly as possible. This also helps surface unnecessary handoffs in our work, which can introduce errors and additional delays. Furthermore, we can measure lead time from when a card is placed on the board to when it is moved into the “done” column.

## Slide 6: Make Our Work Visible
Ideally, our kanban board will span the entire value stream, defining work as completed only when it reaches the right side of the board. Work is not done when Development completes the implementation of a feature. Rather, it is only done when our application is running successfully in production, delivering value to the customer.

## Slide 7: Limit Work in Process (WIP)
Studies have shown that the time to complete even simple tasks, such as sorting geometric shapes, significantly degrades when multitasking. Of course, because our work in the technology value stream is far more cognitively complex than sorting geometric shapes, the effects of multitasking on process time are much worse.
We can limit multitasking when we use the Kanban board to manage our work, such as by codifying and enforcing WIP (work in process) limits for each column or work center, which puts an upper limit on the number of cards that can be in a column.

## Slide 8: Reduce Batch Sizes
Another key component to creating smooth and fast flow is performing work in small batch sizes.
Suppose we have ten brochures to send, and mailing each brochure requires four steps: (1) fold the paper, (2) insert the paper into the envelope, (3) seal the envelope, and (4) stamp the envelope.
The large batch strategy would be to sequentially perform one operation on each of the ten brochures. In other words, we would first fold all ten sheets of paper, then insert each of them into envelopes, then seal all ten envelopes, and then stamp them.
On the other hand, in the small batch strategy, all the steps required to complete each brochure are performed sequentially before starting on the next brochure. The simulation of the Envelope Game is shown in the figure below.

## Slide 9: Reduce Batch Sizes
The negative outcomes associated with large batch sizes can be experienced when we have an annual schedule for software releases, where an entire year’s worth of code that Development has worked on is released to production deployment. Such a large batch will cause sudden, high levels of WIP and massive disruptions to all downstream work centers, resulting in poor flow and poor-quality outcomes.
Notes: The large batch is similar to a system developed using the waterfall approach and the small batch size is like a system developed using ADD or any other incremental development approach.

## Slide 10: Reduce the Number of Handoffs
In the technology value stream, whenever we have long deployment lead times measured in months, it is often because there are hundreds (or even thousands) of operations required to move our code from version control into the production environment. Transmitting code through the value stream requires multiple departments to work on a variety of tasks, including functional testing, integration testing, environment creation, server administration, storage administration, networking, load balancing, and information security.

## Slide 11: Reduce the Number of Handoffs
Each time the work passes from team to team, we require all sorts of communication: requesting, specifying, signaling, coordinating, and often prioritizing, scheduling, deconflicting, testing, and verifying. This may require using different ticketing or project management systems; writing technical specification documents; communicating via meetings, emails, or phone calls; and using file system shares, FTP servers, and Wiki pages.
Each of these steps is a potential queue where work will wait when we rely on resources that are shared between different value streams.

## Slide 12: Reduce the Number of Handoffs
The lead time between these requests is often so long that there is constant escalation to have work performed within needed timelines.
Even under the best circumstances, some knowledge is lost between the handoffs, the work can completely lose the context of the problem being solved or the organizational goal being supported.
To mitigate these types of problems, we strive to reduce the number of handoffs, either by automating significant portions of the work, or by building platforms and reorganizing teams so they can do self-service builds, testing, and deployments.

## Slide 13: Continually Identify and Elevate Our Constraints
To reduce lead times and increase throughput, we need to continually identify our system’s constraints and improve its work capacity. As a solution we use Goldratt’s Theory of Constraint and its five focusing steps:
  Identify the system’s constraint.
  Decide how to exploit the system’s constraint.
  Subordinate everything else to the above decisions.
  Elevate the system’s constraint.
  If a constraint has been broken in the previous steps, go back to step one but do not allow inertia to cause a system constraint.

## Slide 14: Goldratt’s Theory of Constraint
According to Goldratt:
1. Identify the system’s constraint: This is the first step in improving organizational performance. It is important to identify what is constraining the system so that it can be resolved. The word constraint refers to the single most limiting factor that prevents the system from achieving higher performance or output.
2. Exploit the constraint: Once the constraint has been identified, it is important to exploit (strategically using the constraint to drive improvement) it so that the system can perform at its best. This may involve making changes to the way the system is operated so that the output of the constraint is maximized.

## Slide 15: Goldratt’s Theory of Constraint
3. Subordinate everything else to the constraint: Once the constraint has been exploited, it is important to subordinate everything else to it. This means that all other activities in the system must be aligned with the goal of resolving the constraint and not hinder the constraint.
4. Elevate the constraint: This process involves finding ways to improve the performance of the constraint so that it can handle more work and become less of a limiting factor. This may involve making changes to the system so that the constraint is more efficient or investing in new resources to improve its performance.

## Slide 16: Goldratt’s Theory of Constraint
5. If necessary, go back to step 1: Once the constraint has been exploited and elevated, it is possible that another part of the system will become the new limiting factor. In this case, it is necessary to go back to step 1 and start the process again.
Stationary constraint such as deadlines must be leveraged to optimize your development process within the boundaries set by this fixed condition. For example, if you have a fixed deadline (time constraint), you might focus on prioritizing essential features and improving team efficiency to meet that deadline without compromising quality.

## Slide 17: Continually Identify and Elevate Our Constraints
CASE STUDY:
Flow and Constraint Management in Healthcare (2021)

## Slide 18: Continually Identify and Elevate Our Constraints
In a DevOps transformation the constraint usually follows this progression:
Environment creation: Create environments that are on-demand and completely self-serviced, so that they are always available when we need them.
Code deployment: Automate deployments as much as possible, with the goal of being completely automated so deployments can be done self-service by any developer.
Test setup and run: Automate our tests so we can execute deployments safely and parallelize them so the test rate can keep up with our code development rate.
Overly tight architecture: Create more loosely coupled architecture so that changes can be made safely and with more autonomy, increasing developer productivity.

## Slide 19: Continually Identify and Elevate Our Constraints
After all these constraints have been broken, our constraint will likely be Development or the product owners.
Because our goal is to enable small teams of developers to independently develop, test, and deploy value to customers quickly and reliably, this is where we want our constraints to be.
Empowering small teams to work independently and deliver value fast and reliably, this is where we want our constraints to be. We want the bottlenecks or limiting factors to exist in this part of the system—not elsewhere—so they can be managed and optimized directly where value is created.

## Slide 20: Continually Identify and Elevate Our Constraints
In the Theory of Constraints, you don’t eliminate constraints entirely—you choose where they should be so you can control and improve them. By placing the constraint in the delivery pipeline of small teams, you're focusing your efforts on the most impactful part of the system.
Top-performing teams consistently aim to maximize developer productivity—whether their role is in Development, QA, Operations, or Infosec—by focusing their efforts where they can best support fast, reliable delivery of customer value.

## Slide 21: Eliminate the Hardships and Waste in the Value Stream
To reduce hardship and drudgery in our daily work in order to achieve organizational goals the following nine categories of waste and hardship are identified to be eliminated:
Partially done work: This includes any work in the value stream that has not been completed and work that is sitting in the queue.
Extra processes: Any additional work being performed in a process that does not add value to the customer.
Extra features: Features built into the service that is not needed by the organization or the customer (e.g., “gold plating”). Extra features add complexity and effort to testing and managing functionality.
Task switching: When people are assigned to multiple projects and value streams, requiring them to context switch and manage dependencies between work, adding additional effort and time into the value stream.

## Slide 22: Eliminate the Hardships and Waste in the Value Stream
Waiting: Any delays between work requiring resources to wait until they can complete the current work. Delays increase cycle time and prevent the customer from getting value.
Motion: The amount of effort to move information or materials from one work center to another. Motion waste can be created when people who need to communicate frequently are not co-located. Handoffs also create motion waste and often require additional communication to resolve ambiguities.
Defects: Incorrect, missing, or unclear information, materials, or products create waste, as effort is needed to resolve these issues. The longer the time between defect creation and defect detection, the more difficult it is to resolve the defect.

## Slide 23: Eliminate the Hardships and Waste in the Value Stream
Nonstandard or manual work: Reliance on nonstandard or manual work from others, such as using non-rebuilding servers, test environments, and configurations. Ideally, any manual work that can be automated should be automated, self-service, and available on demand. However, some types of manual work will likely always be essential.
Heroics: For an organization to achieve goals, individuals and teams are put in a position where they must perform unreasonable acts, which may even become part of their daily work.
Our goal is to make these waste and hardships – anywhere heroics become necessary – visible, and to systematically do what is needed to alleviate or eliminate these burdens and hardships to achieve our goal of fast flow.

## Slide 24: Conclusion
Improving flow through the technology value stream is essential to achieving DevOps outcomes. We do this by making work visible, limiting WIP, reducing batch sizes and the number of handoffs, continually identifying and evaluating our constraints, and eliminating hardships in our daily work.

## Slide 25: Tool Support - GitHub
Introduction to GitHub Useful Links:
https://skills.github.com/
https://github.com/skills/introduction-to-github
javedali99/git-tutorial: Hands-on Tutorial: Introduction to Git and GitHub
Git - Book (git-scm.com)